Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2026 |
| --- | --- |
| Team ID | SRCUM |
| Project Name | Visualization Housing Market Trends |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | VHMTAT-1 | As a user, I want the housing dataset to be cleaned and prepared for analysis. | 2 | High | Jaya Surya |
| Sprint-1 | KPI Dashboard | VHMTAT-2 | As a user, I want to view KPI overview (total houses, average sale price). | 1 | High | Sri Hari |
| Sprint-2 | Renovation Analysis | VHMTAT-3 | As a user, I want to analyze the impact of renovation on house sale prices. | 2 | High | Sri Hari |
| Sprint-2 | House Age Analysis | VHMTAT-4 | As a user, I want to view house age distribution by renovation status. | 2 | Medium | Jaya Surya |
| Sprint-3 | Feature Analysis | VHMTAT-5 | As a user, I want to compare bedrooms, bathrooms, and floors across house age groups. | 1 | Medium | Sri Hari |
| Sprint-3 | Dashboard Integration | VHMTAT-6 | As a user, I want all scenarios combined into a single interactive dashboard. | 2 | High | Sri Hari |
| Sprint-4 | Website Integration | VHMTAT-7 | As a user, I want to view the dashboard through a web application. | 2 | High | Padmaleela & Sowmya |
| Sprint-4 | Documentation & Testing | VHMTAT-8 | As a reviewer, I want clear documentation and a tested dashboard. | 1 | Medium | Sowmya |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | Days | 01 Feb 2026 | 03 Feb 2026 | 20 | 03 Feb 2026 |
| Sprint-2 | 20 | 3 Days | 05 Feb 2026 | 08 Feb 2026 | 20 | 08 Feb 2026 |
| Sprint-3 | 20 | 3 Days | 09 Feb 2026 | 12 Feb 2026 | 20 | 12 Feb 2026 |
| Sprint-4 | 20 | 3 Days | 13 Feb 2026 | 15 Feb 2026 | 20 | 15 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.